PRODUCT + TECHNICAL DESIGN

# Loan Officer
Workflow App

Implementation-ready plan for a secure, responsive system that manages customers, loans, and time-sensitive actions.

| DOCUMENT | VALUE |
| --- | --- |
| Status | Development baseline |
| Audience | Product, engineering, QA, security, operations |
| Architecture | React PWA + ASP.NET Core + relational SQL |
| Delivery model | MVP first; modular monolith; cloud-hosted |

Decision principle Ship one excellent responsive web application before adding native clients, microservices, or advanced automation.

DOCUMENT MAP

| SECTION | OUTPUT |
| --- | --- |
| 01–03 | Scope, users, workflows |
| 04–06 | Requirements, UX, architecture |
| 07–09 | Data, API, automation |
| 10–12 | Security, quality, delivery |
| 13 | Acceptance criteria and open decisions |

01

# Purpose and Product Definition

Provide loan officers one trusted workspace for customer records, loan progress, and required follow-up.

## Product goals

Show every officer what requires attention now, next, and overdue.

Keep customer and loan context available on phone and desktop.

Standardize recurring tasks without removing human control.

Protect sensitive data with role-based access and complete audit history.

Support incremental delivery and future integrations.

## MVP success measures

| MEASURE | TARGET |
| --- | --- |
| Task visibility | 100% of open actions classified as upcoming, due, or overdue |
| Primary workflow | Customer → loan → action completed in ≤ 60 seconds |
| Responsive use | No horizontal scrolling at supported phone widths |
| Reliability | 99.9% monthly service availability target |
| Auditability | All material record changes attributed and timestamped |

## Scope boundary

| IN MVP | NOT IN MVP |
| --- | --- |
| Customer profiles | Loan origination or underwriting engine |
| Loan records and stage tracking | Payment processing |
| Action creation, assignment, recurrence | Full document management suite |
| Dashboard, search, filters | Native iOS / Android applications |
| Email and in-app reminders | Microservices |
| Administration, roles, audit | Automated lending decisions |

02

# Users, Roles, and Access

| ROLE | PRIMARY CAPABILITIES | DEFAULT DATA SCOPE |
| --- | --- | --- |
| Loan Officer | Manage assigned customers, loans, actions, notes | Assigned portfolio |
| Team Lead | Reassign work, review workload, view team reporting | Team portfolio |
| Administrator | Manage users, roles, action templates, settings | Organization |
| Auditor / Read-only | Inspect records and audit history | Granted organization scope |

## Authorization model

Organization is the top-level tenant boundary.

Every customer, loan, action, note, and audit event carries OrganizationId.

Policies combine role, organization, team, ownership, and record assignment.

Server-side authorization is mandatory; UI hiding is convenience only.

Sensitive exports, reassignment, and role changes require elevated permissions.

## Permission examples

| ACTION | OFFICER | LEAD | ADMIN | AUDITOR |
| --- | --- | --- | --- | --- |
| View assigned records | Yes | Yes | Yes | Granted |
| Create / edit customer | Yes | Yes | Yes | No |
| Reassign action | Own only | Yes | Yes | No |
| Configure templates | No | No | Yes | No |
| View audit trail | Own records | Team | All | Yes |
| Manage users | No | No | Yes | No |

Security default Deny access unless a policy explicitly grants it. Never rely on client-supplied organization or ownership identifiers.

03

# Core Workflows

## A. Start the day

Open dashboard.

Review overdue, due today, and upcoming action counts.

Filter by priority, customer, loan stage, or assignee.

Open an action and view customer + loan context.

Complete, reschedule, comment, or reassign.

## B. Add a customer and loan

Search for duplicates by name, email, phone, or loan number.

Create customer with required contact fields and consent flags.

Create loan under the customer; assign owner and stage.

Generate required actions from the selected loan workflow template.

Confirm next action and due date.

## C. Manage required actions

Create manually or generate from a template.

Assign owner, due date, priority, and workflow status.

Record comments and outcomes.

Complete, cancel, or reschedule with reason.

Preserve history; do not overwrite prior completion events.

## D. Escalate overdue work

Worker finds incomplete actions past their due threshold.

System records escalation attempt.

Officer receives notification.

Lead receives notification when configured threshold is reached.

Dashboard updates from the same authoritative query rules.

Workflow invariant A loan can exist without an open action only when its stage explicitly allows it. Otherwise warn the user and surface it in data-quality reporting.

04

# Functional Requirements

| ID | AREA | REQUIREMENT | PRIORITY |
| --- | --- | --- | --- |
| FR-01 | Dashboard | Show overdue, due today, upcoming, and unassigned actions. | Must |
| FR-02 | Dashboard | Filter by assignee, team, priority, customer, loan stage, and date. | Must |
| FR-03 | Customer | Create, view, edit, archive, and search customer profiles. | Must |
| FR-04 | Customer | Detect possible duplicates before creation. | Must |
| FR-05 | Loan | Create and manage multiple loans per customer. | Must |
| FR-06 | Loan | Track owner, stage, type, amount, key dates, and status history. | Must |
| FR-07 | Actions | Create, assign, prioritize, comment, complete, cancel, and reschedule. | Must |
| FR-08 | Actions | Support action templates and recurring generation. | Must |
| FR-09 | Notify | Send in-app and email reminders with delivery history. | Must |
| FR-10 | Audit | Record material creates, edits, assignments, and status changes. | Must |
| FR-11 | Admin | Manage users, roles, teams, templates, and organization settings. | Must |
| FR-12 | Reports | Export filtered action and pipeline summaries. | Should |
| FR-13 | Files | Attach lightweight supporting files or links. | Should |
| FR-14 | Integrations | Expose stable APIs and event hooks for future systems. | Should |

## Required record states

| ENTITY | STATES |
| --- | --- |
| Customer | Active, Archived |
| Loan | Draft, Active, On Hold, Closed, Canceled |
| Loan stage | Organization-configurable ordered pipeline |
| Action workflow | Not Started, In Progress, Waiting on Customer, Waiting on Third Party, Completed, Canceled |
| Notification | Pending, Sent, Failed, Suppressed |

05

# Experience and Interface Design

Fast scanning, low-friction forms, and consistent action placement across screen sizes.

## Primary navigation

| DESKTOP | PHONE |
| --- | --- |
| Left rail: Dashboard, Customers, Loans, Actions, Reports, Admin | Bottom navigation: Home, Customers, Actions, More |
| Persistent global search | Search at top of each list |
| Detail view with side context panel | Stacked detail sections with sticky primary action |

## MVP screens

| SCREEN | REQUIRED CONTENT |
| --- | --- |
| Sign in | Identity provider redirect, error and support states |
| Dashboard | Counts, prioritized action list, filters, quick create |
| Customers | Search, list, duplicate hints, create/edit |
| Customer detail | Profile, loans, open actions, notes, audit summary |
| Loan detail | Overview, stage, dates, actions, notes, status history |
| Action detail | Context, status, due date, owner, comments, history |
| Administration | Users, roles, teams, templates, settings |

## Design rules

Use one primary action per view; keep destructive actions secondary.

Show validation inline and preserve entered data after errors.

Use text labels with status color; never communicate by color alone.

Use optimistic UI only where conflict and rollback are understood.

Target WCAG 2.2 AA keyboard, contrast, focus, and screen-reader behavior.

Support 320 px minimum viewport and current evergreen browsers.

Mobile priority The phone experience is not a reduced desktop page. Optimize for today’s actions, customer lookup, quick notes, and one-handed completion.

06

# Solution Architecture

## Technology baseline

| LAYER | TECHNOLOGY | LANGUAGE |
| --- | --- | --- |
| Client | React responsive PWA | TypeScript / HTML / CSS |
| API | ASP.NET Core on .NET LTS | C# |
| Data access | Entity Framework Core | C# / LINQ |
| Database | Azure SQL or SQL Server | SQL |
| Background work | .NET Worker Service | C# |
| Contracts | OpenAPI + generated client | JSON / TypeScript |
| Hosting | Azure App Service or containers | IaC + CI/CD |

## Application modules

| MODULE | RESPONSIBILITY |
| --- | --- |
| Identity & Access | User context, roles, organization policies |
| Customers | Profiles, contacts, duplicate detection, archive |
| Loans | Loan records, stage transitions, ownership, history |
| Actions | Task lifecycle, assignment, recurrence, completion |
| Notifications | Templates, preferences, delivery, retries |
| Reporting | Dashboard queries, exports, data quality |
| Administration | Users, teams, templates, settings |
| Audit | Append-only security and business events |

07

# Data Design

## Minimum entity fields

| ENTITY | REQUIRED FIELDS |
| --- | --- |
| Customer | Id, OrganizationId, ExternalRef?, FirstName, LastName, Email?, Phone?, Status, ConsentFlags, CreatedAt, UpdatedAt, RowVersion |
| Loan | Id, OrganizationId, CustomerId, LoanNumber, Type, StageId, Status, Amount?, OwnerUserId, OpenedAt?, TargetCloseAt?, ClosedAt?, RowVersion |
| LoanAction | Id, OrganizationId, LoanId, TypeId, Title, Description?, WorkflowStatus, Priority, AssignedUserId?, DueAt, CompletedAt?, CreatedAt, RowVersion |
| ActionEvent | Id, ActionId, EventType, ActorUserId, Reason?, OldValue?, NewValue?, OccurredAt |
| Notification | Id, ActionId?, RecipientUserId, Channel, TemplateKey, Status, Attempts, SentAt?, ErrorCode? |
| AuditEvent | Id, OrganizationId, ActorUserId?, EntityType, EntityId, Operation, ChangedFields, OccurredAt, CorrelationId |

## Database rules

Use foreign keys and unique organization-scoped indexes.

Store timestamps in UTC using DateTimeOffset-compatible columns.

Use optimistic concurrency tokens on editable records.

Archive business records; hard-delete only under approved retention workflows.

Index open actions by OrganizationId, AssignedUserId, DueAt, Priority, and status.

Keep audit and action event history append-only.

08

# API and Contract Design

## API standards

REST over HTTPS with JSON request and response bodies.

Version route or media contract before breaking changes.

Generate OpenAPI at build time and publish with each environment.

Generate a typed TypeScript client; do not hand-copy DTOs.

Use consistent error objects with code, message, field errors, and correlation ID.

Require pagination and server-side filtering for lists.

## Primary endpoints

| METHOD | ROUTE | PURPOSE |
| --- | --- | --- |
| GET | /api/v1/dashboard | Action counts and prioritized work list |
| GET / POST | /api/v1/customers | Search or create customers |
| GET / PUT | /api/v1/customers/{id} | Read or update customer |
| GET / POST | /api/v1/customers/{id}/loans | List or create loans |
| GET / PUT | /api/v1/loans/{id} | Read or update loan |
| POST | /api/v1/loans/{id}/stage | Transition stage with reason |
| GET / POST | /api/v1/actions | Search or create actions |
| GET / PUT | /api/v1/actions/{id} | Read or update action |
| POST | /api/v1/actions/{id}/complete | Complete with outcome |
| POST | /api/v1/actions/{id}/reschedule | Change due date with reason |
| POST | /api/v1/actions/{id}/comments | Add comment |
| GET | /api/v1/audit | Authorized audit search |

## Error contract

{
  "code": "action.concurrent_update",
  "message": "The action changed after it was opened.",
  "fieldErrors": {},
  "correlationId": "..."
}

09

# Action Rules and Automation

## Time classification

| BUCKET | RULE |
| --- | --- |
| Overdue | Incomplete and DueAt is before start of current business day |
| Due today | Incomplete and DueAt falls within current business day |
| Upcoming | Incomplete and DueAt is after today but within configured horizon |
| Later | Incomplete and DueAt is beyond upcoming horizon |
| Completed | CompletedAt is present or workflow status is Completed |

## Rule requirements

Resolve business day using organization time zone, not browser time zone.

Do not persist Upcoming, Due, or Overdue as authoritative state.

Persist workflow status separately from time classification.

Require a reason for cancellation, reopening, reassignment, and rescheduling.

Make generation and reminder jobs idempotent.

Use a unique job key to prevent duplicate recurring actions.

## Initial background jobs

| JOB | CADENCE | OUTPUT |
| --- | --- | --- |
| Generate recurring actions | Hourly | Create missing action instances |
| Reminder delivery | Every 15 minutes | Send eligible in-app / email reminders |
| Overdue escalation | Hourly | Notify officer and configured lead |
| Daily digest | Organization-configured local time | Summarize due and overdue work |
| Data quality scan | Nightly | Find active loans without required next action |

Idempotency rule Every scheduled operation must be safe to execute more than once. Retries may change delivery history, never business outcome.

10

# Security, Privacy, and Compliance

| CONTROL | REQUIREMENT |
| --- | --- |
| Authentication | OIDC identity provider, MFA, short-lived tokens, secure session handling |
| Authorization | Policy-based access at every API boundary and query |
| Tenant isolation | OrganizationId enforced server-side and covered by automated tests |
| Transport | TLS only; HSTS; secure headers; restricted CORS |
| Storage | Encryption at rest; managed keys where available |
| Secrets | Managed secret store; never source control or client bundles |
| Audit | Append-only material events with actor, time, entity, and correlation ID |
| Data minimization | Store only business-required sensitive data |
| Retention | Configurable archive / purge policy with legal approval |
| Uploads | Type, size, and malware controls; private object storage |
| Operations | Central logs, alerting, backup tests, incident runbook |

## Threats to test

Cross-tenant record access through modified IDs or filters.

Privilege escalation through role or assignment updates.

Mass assignment of server-managed fields.

Stored script injection through notes and comments.

Duplicate action generation and repeated notifications.

Sensitive data exposure in logs, exports, URLs, or analytics.

Compliance checkpoint Before production, legal and security owners must confirm applicable lending, privacy, retention, accessibility, and notification rules for the operating jurisdictions.

11

# Quality Attributes and Operations

| AREA | BASELINE |
| --- | --- |
| Availability | 99.9% monthly target excluding planned maintenance |
| Performance | P95 API reads < 500 ms; writes < 800 ms under agreed load |
| Page experience | Primary interactive view usable within 2.5 s on normal mobile network |
| Scale | Initial design supports 100k customers and 1M actions per organization tier |
| Recovery | Daily backup minimum; point-in-time recovery where supported |
| RPO / RTO | Provisional: 15 minutes / 4 hours; business approval required |
| Observability | Structured logs, traces, metrics, correlation IDs, job dashboards |
| Accessibility | WCAG 2.2 AA acceptance target |
| Compatibility | Current Chrome, Edge, Safari, Firefox; responsive 320 px+ |

## Environments

| ENVIRONMENT | PURPOSE | DATA |
| --- | --- | --- |
| Local | Developer iteration | Generated or sanitized only |
| Development | Shared integration | Synthetic |
| Test / QA | Regression and acceptance | Synthetic representative dataset |
| Staging | Production-like release validation | Sanitized or synthetic |
| Production | Live operation | Restricted real data |

## Delivery pipeline

Pull request: lint, compile, unit tests, dependency and secret scans.

Build immutable client, API, and worker artifacts.

Apply database migrations through controlled release step.

Deploy to staging; run API, UI, accessibility, and smoke tests.

Approve production release; deploy with rollback plan.

Verify health, metrics, and critical workflow after deployment.

12

# Testing and Delivery Plan

## Test strategy

| LEVEL | COVERAGE |
| --- | --- |
| Unit | Domain rules, classification, recurrence, authorization helpers, validation |
| Integration | Database mappings, tenant filters, transactions, background job idempotency |
| Contract | OpenAPI compatibility and generated TypeScript client |
| API | Authentication, authorization, validation, concurrency, pagination |
| UI | Core flows, responsive layouts, keyboard, error and empty states |
| End-to-end | Create customer → loan → action → reminder → completion |
| Security | Cross-tenant access, OWASP controls, dependency and secret scans |
| Performance | Dashboard, search, action queries, notification batches |

## Phased delivery

| PHASE | DELIVERABLES | EXIT |
| --- | --- | --- |
| 0 — Foundation | Repo, CI/CD, environments, identity, design system, database shell, observability | Authenticated shell deploys to dev |
| 1 — Core records | Customers, loans, search, roles, audit baseline | Officers manage assigned portfolio |
| 2 — Action engine | Dashboard, action lifecycle, templates, recurrence, reminders | Daily work is operable end to end |
| 3 — Hardening | Reporting, exports, accessibility, performance, security review, recovery drill | Production readiness approved |
| 4 — Expansion | Integrations, richer files, advanced analytics, optional native wrapper | Prioritized by measured usage |

## Recommended team

| ROLE | FOCUS |
| --- | --- |
| Product owner / SME | Rules, priority, acceptance, stakeholder decisions |
| Technical lead | Architecture, standards, review, delivery risk |
| 2–3 full-stack engineers | React, API, data, tests |
| QA / automation engineer | Test plan, regression, accessibility |
| UX designer | Responsive flows, design system, usability |
| Security / DevOps support | Identity, cloud, pipeline, controls, operations |

13

# Development Start Checklist

## Definition of Ready

MVP scope and named product owner approved.

Organization, team, ownership, and role rules decided.

Loan stages and required action templates documented.

Operating time zones, business-day rules, and reminder rules approved.

Identity provider, hosting environment, and database selected.

Data classification, retention, and export rules approved.

Wireframes accepted for dashboard and three core detail pages.

## MVP acceptance criteria

| ID | ACCEPTANCE |
| --- | --- |
| AC-01 | Authorized officer can create and find a customer without duplicate confusion. |
| AC-02 | Authorized officer can create a loan and assign its owner and stage. |
| AC-03 | Required actions are generated once from the selected workflow template. |
| AC-04 | Dashboard correctly classifies open actions in organization local time. |
| AC-05 | Officer can complete, reschedule, comment, and reassign where authorized. |
| AC-06 | Unauthorized users cannot access another organization or restricted portfolio. |
| AC-07 | Material changes appear in audit history with actor and timestamp. |
| AC-08 | Reminder retries do not duplicate actions or corrupt completion state. |
| AC-09 | Core workflows pass phone, desktop, keyboard, and screen-reader testing. |
| AC-10 | Production deployment, backup restore, monitoring, and rollback are validated. |

## Open decisions

| DECISION | OWNER | NEEDED BEFORE |
| --- | --- | --- |
| Azure SQL vs. PostgreSQL | Technical lead | Schema implementation |
| Identity provider and user provisioning | Security / IT | Authentication work |
| Exact loan stages and transition rules | Product owner | Loan module |
| Action templates by loan type | Business SME | Action engine |
| Notification channels and consent rules | Product / Legal | Reminder release |
| Retention, archive, and export policy | Legal / Security | Production |
| Required external system integrations | Product / Architecture | Post-MVP roadmap |